ILAIOS Master Implementation Specification

Version 1.0 | 8 August 2026 | CANONICAL EXECUTION ORDER

# 1. PURPOSE AND AUTHORITY

This specification is the single authoritative implementation-order specification for ILAIOS. It defines the canonical dependency graph, milestone gates, execution namespaces, promotion rules, and the relationship between human-readable planning material and machine-executable milestone manifests.

Supersession: Supersedes all prior implementation-order, project-flow, milestone-order, and execution-sequence documents. ILAIOS_Master_Implementation_Specification_v1_0_CANONICAL_FINAL.docx and its governed change-control process are authoritative for this implementation specification.

Authority hierarchy: ILAIOS_Master_Implementation_Specification_v1_0_CANONICAL_FINAL.docx defines the binding implementation and promotion order. ILAIOS_Canonical_Milestone_Manifest_v1_0.docx defines the exact machine-executable dependencies, scope, validations, evidence requirements, and stop conditions.

Implementation-state truth: Repository state, tests, static checks, CI results, and evidence bundles determine actual completion status. Documentation cannot promote a capability beyond its proven state.

External tooling independence: External development orchestrators, including OpenClaw when used, are non-product tooling. No released ILAIOS runtime component may depend on them. They may be removed after implementation without affecting platform operation.

# 2. LOCKED DECISIONS

Identity: ILAIOS is the master commercial brand and extensible platform. Hermes is historical implementation lineage/provenance only.

Evolution strategy: Evolve the proven repository into ILAIOS; do not rebuild accepted code paths from scratch without evidence-backed cause.

Client stack: Flutter/Dart shared client family is locked. Windows Desktop is the initial first-class v1 client target. Mobile enablement/signing/store release remains post-v1 unless governed otherwise.

Authority: Canonical implementation authority resides in ILAIOS_Master_Implementation_Specification_v1_0_CANONICAL_FINAL.docx, with machine-execution constraints defined by ILAIOS_Canonical_Milestone_Manifest_v1_0.docx. Runtime state, authorization, security-policy enforcement, workflow truth, execution grants, and product-runtime authority reside in the backend/control-plane. Clients are non-authoritative command/query/event projections only.

Agent autonomy: LLM/model invocation is a capability, not the default execution path. Deterministic execution MUST be used whenever an acceptable deterministic implementation exists. Model output is never execution authority.

Verification: A generator cannot self-verify material work where independent verification is required. Verification strength is risk-driven V0-V4.

Release separation: CapabilityMaturity and ReleaseState are independent. VERIFIED does not imply PRODUCTION.

# 3. CANONICAL NAMESPACE

Every implementation package MUST use a canonical <namespace>.<milestone_id> identifier. Human-readable aliases and legacy Mxx/Axx labels are traceability metadata only and MUST NOT be used as machine execution identity.

Preparation & Baseline: PRE.S00 (Read-Only Repository Snapshot), PRE.S01 (Video Final Deterministic Acceptance).

Video Automation: VIDEO.V01 through VIDEO.V30.

Platform Implementation: PLATFORM.P00 through PLATFORM.P20.

Release & Promotion: RELEASE.R00 (Promotion Eligibility / NOT_DEPLOYED), RELEASE.R01 (CANARY), RELEASE.R02 (LIMITED), RELEASE.R03 (PRODUCTION).

# 4. CANONICAL EXECUTION GRAPH & DEPENDENCY FLOW

The graph defines mandatory dependency and promotion order, not unconditional serial execution. Parallel execution is permitted only where explicitly declared by the machine-readable dependency manifest. No dependent milestone may be promoted until every required predecessor exit gate has passed.

milestone_id: PLATFORM.P05

dependencies:

- PLATFORM.P03

- PLATFORM.P04

PRE.S00

|

v

VIDEO.V01 -> ... -> VIDEO.V30

|

v

PRE.S01

|

v

PLATFORM.P00 -> PLATFORM.P01 -> PLATFORM.P02

|\

| +-> PLATFORM.P03

+---> PLATFORM.P04

|

P03 + P04 ----+

v

PLATFORM.P05

|

v

P06 -> P07 -> P08 -> P09 -> P10 -> P11 -> P12 -> P13

-> P14 -> P15 -> P16 -> P17 -> P18 -> P19 -> P20

-> RELEASE.R00 -> RELEASE.R01 -> RELEASE.R02 -> RELEASE.R03

# 5. MANDATORY MILESTONE ORDER AND EXIT INTENT

| ID | Binding Scope | Exit Intent |
| --- | --- | --- |
| PRE.S00 | Read-only repository snapshot: HEAD/tree/branch/worktree/origin/test/toolchain/CI/identifier/evidence inventory. | Reproducible pre-mutation snapshot. |
| VIDEO.V01-V30 | Complete existing Video Automation chain with bounded changes and deterministic validation. No rename/platform refactor. | All video milestones accepted; repository clean/synchronized. |
| PRE.S01 | Final deterministic video acceptance plus provider/publish reconciliation and evidence closure. | Migration-ready video baseline. |
| P00 | Immutable migration baseline, evidence bundle, rollback reference, capability snapshot. | Baseline reproducible; no stale-memory claims. |
| P01 | Inventory-driven HermesEnterpriseOS -> ilaios identity migration; preserve history/provenance. | Tests/CI pass; no identity-migration breakage. |
| P02 | Monorepo logical boundaries, toolchain, dependency-direction rules, ADR foundation. | Clean bootstrap and fitness checks pass. |
| P03 | Flutter Windows Desktop shell; non-authoritative projections only. | Reliable launch; no fake authoritative state. |
| P04 | Versioned canonical schemas/contracts and compatibility tests. | No competing lifecycle/state semantics. |
| P05 | Authenticated local Command/Query APIs, durable state, registry/event/config boundaries. | Real persistent goal/job through control plane. |
| P06 | GoalSpec, acceptance criteria, risk/data classification, budget envelope, bounded DAG proposal. | Deterministic inspectable proposal; no privileged execution. |
| P07 | Durable workflow, task/attempt, checkpoints, retry/timeout, outbox/inbox, reconciliation/compensation. | Crash/restart and duplicate-event recovery proven. |
| P08 | Sequenced/replayable/reconnectable DLP-safe event/live-state transport. | Authoritative state survives reconnect/reorder. |
| P09 | Agent/Skill/Provider Runtime, routing, supply-chain validation, deterministic-first enforcement. | No authority expansion; routing evidence; unapproved skills blocked. |
| P10 | Worker profiles, leases, heartbeats, fencing, quotas, scheduling, safe rescheduling. | Split-brain/lease-loss cannot cause uncontrolled side effects. |
| P11 | Policy, scoped ExecutionGrants, blast-radius budgets, revocation, kill switches. | Invalid grants fail closed; stopped work cannot auto-resume. |
| P12 | Artifact store plus append-only/tamper-evident evidence/provenance. | Evidence independently proves execution. |
| P13 | Secrets/KMS, DLP, durable HITL, metering, ledger, Pricing Registry, credit reservation, hard caps, reconciliation. | High-risk/billable work cannot bypass security/approval/financial gates. |
| P14 | Adapter-driven migration of proven video chain into ILAIOS contracts; grants/evidence/FinOps/publish integration. | Baseline quality plus cost/latency/QA/publish evidence. |
| P15 | Real governed Video goal from Windows Desktop with real DAG/workers/approvals/cost/evidence/delivery. | First complete product proof passes AcceptanceManifest. |
| P16 | Web Control Center on same authoritative contracts/events. | Desktop/Web semantic parity; no bypass. |
| P17 | Web Factory produces ILAIOS official website through governed golden workflow. | Machine-readable golden acceptance passes. |
| P18 | Isolated Software Factory and bounded controlled self-change. | No autonomous direct production mutation. |
| P19 | Cloud/multi-tenant/regional/dedicated/private/HA/quotas/billing/abuse hardening. | Isolation/residency/profile acceptance passes. |
| P20 | Security/red-team, chaos/outage, DR/restore, load, compromise/revocation, supply-chain, rollback drills. | Evidence-backed promotion eligibility only. |
| R00 | Independent promotion eligibility check; feature flags/allowlists/health/rollback prerequisites. | Eligible but NOT_DEPLOYED. |
| R01 | CANARY bounded exposure. | Canary evidence passes. |
| R02 | LIMITED promotion only after R01. | Limited evidence passes. |
| R03 | PRODUCTION only after R02; continued monitoring and post-delivery verification. | Controlled, traceable, reversible production state. |

# 6. REQUIREMENT BINDING & GOVERNANCE

Activation rule: Requirements bind through explicit owning_phases and binding_phases, not merely by numeric milestone position.

Deterministic-first: Applies where planning/execution choices occur, including P06/P09 and later applicable execution paths.

Verification V0-V4: Risk-driven independent verification applies to material work from contract acceptance through production hardening as required.

Policy/grants: Owned principally by P11 and binding on later applicable side effects.

Secrets/DLP/HITL/FinOps: Owned principally by P13 and binding on applicable provider egress, high-risk actions, and billable workflows thereafter.

Maturity vs. Release: Passing Pxx or reaching VERIFIED MUST NOT automatically promote ReleaseState.

# 7. EXTERNAL AUTOMATION PROTOCOL

Package identity: Automation MUST execute only explicit canonical IDs.

Manifest minimum: milestone_id, dependencies, allowed_paths, actions/commands, validations, requirement IDs, evidence_requirements, approvals where applicable, rollback, and stop_conditions.

No prose inference: Missing/conflicting identity, dependency, scope, requirement, or authorization is a STOP condition.

Fail-closed: Failed/missing dependency, validation, evidence, approval, grant, budget, pricing basis, or allowed scope blocks execution.

Bounded authority: Automation may apply specified changes and validations but cannot independently change architecture, security boundaries, policy priority, grant semantics, verifier requirements, or release state.

Independence/decommissioning: Released product/runtime/evidence remain independent of temporary actuators. Temporary tooling may be removed after implementation.

# 8. PARALLELISM, STOP CONDITIONS, AND CHANGE CONTROL

Declared parallelism: P03 and P04 may run in parallel after P02; P05 requires both PASS.

UI rule: UI/design may proceed ahead only as non-authoritative projection work.

Evidence conflict: If repository/runtime evidence conflicts with documentation, the lower proven lifecycle state wins.

Rename rollback: If a bounded rename step breaks accepted behavior, revert that step rather than destabilizing the baseline.

Canonical amendment: Changes to binding architectural or execution constraints require a governed revision of ILAIOS_Master_Implementation_Specification_v1_0_CANONICAL_FINAL.docx; execution tooling cannot silently redefine those constraints.

# 9. CANONICAL START POINT

NEXT EXECUTABLE PACKAGE: PRE.S00 - READ-ONLY REPOSITORY SNAPSHOT.

No repository rename, broad platform refactor, or platform promotion begins before PRE.S00, VIDEO.V01-V30 completion, and PRE.S01 final acceptance pass. PLATFORM.P00 then freezes the accepted migration baseline; PLATFORM.P01 performs controlled identity migration.

# 10. FREEZE STATUS

CANONICAL v1.0 - FROZEN FOR EXECUTION. Prior implementation-order/project-flow documents remain provenance/reference material only and are non-authoritative for execution order.